MOSAICO ENGINE ASSESSMENT

Project PRD & Continuation Guide

Last updated: April 2026  •  Version 0.4 (Beta)

HOW TO USE THIS DOCUMENT This document is the single source of truth for the Mosaico Engine Assessment project. It captures what has been built, key architectural decisions, pending work, and the reasoning behind product choices. Paste it into a new Claude Code or Cowork session at the start of any work session to restore full context.

# 1. Project Overview

| Product | Mosaico Engine Assessment — a B2C consulting diagnostic tool |
| --- | --- |
| Purpose | Diagnose client maturity across 3 engines and 15 pillars. Output personalized Mosaico playbook recommendations. |
| Audience | B2C companies (ecommerce, retail, consumer brands). Assessment filled by senior management or leadership. |
| Stack | Next.js 15 (App Router) + next-intl + Supabase + PostgreSQL + Tailwind CSS + Vercel |
| Repo | github.com/ricardhm/mosaico-engine-assessment (public) |
| Live URL | mosaico-engine-assessment.vercel.app |
| Languages | Spanish (default) + English (switcher). All content in both languages. |
| Status | Beta — deployed, team testing in progress |

# 2. Assessment Structure

## Engines & Pillars

The assessment covers 3 engines × 5 pillars × 4 questions = 60 questions total. Answers are on a 1–5 Likert scale.

| Engine | Pillar ID | Pillar Name |
| --- | --- | --- |
| Growth | G1 | Customer Data Infrastructure |
| Growth | G2 | Segmentation & Personalization |
| Growth | G3 | Lifecycle & Retention Marketing |
| Growth | G4 | Paid & Owned Channel Optimization |
| Growth | G5 | Revenue Analytics & Forecasting |
| Efficiency | E1 | Data Governance & Single Source of Truth |
| Efficiency | E2 | Data Trust & Quality |
| Efficiency | E3 | AI & Automation Readiness |
| Efficiency | E4 | Process Efficiency & Profitability |
| Efficiency | E5 | Operational Scalability |
| Adaptability | A1 | Technology Stack & Integration |
| Adaptability | A2 | Process Documentation & Standardization |
| Adaptability | A3 | Organizational Alignment & Decision Velocity |
| Adaptability | A4 | Data Literacy & Tooling Adoption |
| Adaptability | A5 | Change Management & Continuous Improvement |

## Scoring

- Each pillar score = average of its 4 question scores (1.0–5.0)

- Each engine score = average of its 5 pillar scores

- Overall score = average of 3 engine scores

- Maturity tiers: Foundational (<2.5) → Developing (<3.3) → Scaling (≤4.0) → Leading (>4.0)

- Cross-engine flags: adaptabilityFirst, growthOverEfficiency, efficiencyOverGrowth

- Recommendations: Mosaico playbooks mapped to each pillar at each maturity tier

# 3. Technical Architecture

## Key Files & Directories

| Path | Purpose |
| --- | --- |
| lib/questions/en.ts | 60 questions in English |
| lib/questions/es.ts | 60 questions in Spanish |
| lib/recommendations/en.ts | Pillar recommendations per tier (EN), referencing Mosaico playbooks |
| lib/recommendations/es.ts | Same in Spanish |
| lib/scoring.ts | Score computation, tier logic, cross-engine flags |
| lib/questions/types.ts | Types: Engine, PillarId, Question, ENGINE_PILLARS |
| messages/en.json | UI strings in English (pillar names, engine labels, UI copy) |
| messages/es.json | Same in Spanish |
| app/[locale]/admin/ | Admin dashboard (sessions list, session detail, analytics) |
| app/[locale]/admin/analytics/ | Portfolio Analytics page (Phase 4) |
| app/[locale]/s/[token]/ | Client-facing assessment flow |
| app/api/admin/sessions/ | CRUD for sessions (auth required) |
| app/api/admin/analytics/ | Aggregated analytics endpoint |
| app/api/session/[token]/ | Public session API (no auth) |
| components/admin/AdminShell.tsx | Admin layout with nav (Sessions + Analytics tabs) |
| components/admin/AuthProvider.tsx | Supabase auth context |
| middleware.ts | next-intl locale routing (excludes /api/* routes) |
| supabase/schema.sql | Full DB schema |
| i18n/routing.ts | Locale config: locales=[es,en], defaultLocale=es, prefix=always |

## Database Tables

- sessions — company info, contact, status (pending/in_progress/completed), consultant_id, token

- responses — session_id, question_id, score (1–5). Unique per (session, question). Saved per pillar completion.

- scores — JSONB: pillar_scores, engine_scores, overall_score, tiers. Written on assessment completion.

- notes — consultant internal notes per engine. One note per engine per session. Auto-upsert.

- admin_users — extends Supabase auth. Roles: consultant / admin.

## Critical Bugs Fixed

- Middleware was applying locale prefix to /api/ routes → fixed by adding api| to matcher exclusion.

- Session layout was fetching its own API via localhost:3000 → refactored to query Supabase directly.

- usePathname() was called after early return in AdminShell → moved to top of component.

- Next.js 15: params must be awaited (Promise<{locale}>) in page components.

- results.critical i18n key missing → needs to be fixed (see Pending Work).

# 4. What Has Been Built (Phases 1–4)

### Phase 1–3 — Core App

- Full assessment flow: session creation → unique token link → 60-question 3-engine quiz → score computation → results page

- Admin dashboard: session list, session detail with scores, cross-engine flags, recommendations, consultant notes

- Supabase auth for admin users. Public (no auth) assessment link flow.

- Bilingual (ES/EN) throughout. ES is default. Locale switcher in admin header.

### Phase 4 — Completed

- Efficiency engine fully restructured: replaced 20 ecommerce-focused questions with 5 new pillars aligned to Mosaico playbooks (Data Governance, Data Trust, AI & Automation, Process Efficiency, Operational Scalability).

- All 60 questions + recommendations rewritten and aligned to Mosaico B2C playbooks in both languages.

- Admin Analytics dashboard: Portfolio KPIs, engine score cards with tier distribution, 15-pillar ranking (weakest first, top 5 highlighted), cross-engine flag frequency.

- Analytics nav tab added to AdminShell.

- Excel export: Mosaico_Assessment_Questions.xlsx — all 60 questions EN+ES with engine/pillar structure.

- Deployed to Vercel (mosaico-engine-assessment.vercel.app).

- Root redirect (/ → /es/admin) and locale root redirect (/es → /es/admin) added.

# 5. Pending Work

## 5a. Quick Wins from Beta Feedback (High priority, Low effort)

Full feedback classification in: Mosaico_Assessment_Feedback_v1.xlsx

| # | Task | Category | Priority | Effort |
| --- | --- | --- | --- | --- |
| 1 | Fix "results.critical" translation key showing as raw key on results page | Bug / i18n | Critical | Low |
| 2 | Display all 4 maturity tiers (Foundational/Developing/Scaling/Leading) with color legend in results | Results UX | High | Low |
| 3 | Always show top 2–3 highest-scoring pillars as strengths, even when everything is red | Results UX / Trust | High | Low |
| 4 | Replace "tribal knowledge" jargon in E5.2 with plain language | Language / Clarity | High | Low |
| 5 | Spell out acronyms (OMS, ERP, WMS, CRM) on first use; remove anglicisms in Spanish | Language / Localization | High | Low |
| 6 | Rewrite A1.2: "technical debt" / "legacy systems" in plain business language | Language / Clarity | High | Low |
| 7 | Add explanation text for recommendation priority logic in results UI | Results Transparency | Medium | Low |
| 8 | Rewrite E5.4 (deliberation question) to be more user friendly | Language / Clarity | Medium | Low |
| 9 | Rewrite A5.4 (prueba y adopción) to be clearer | Language / Clarity | Medium | Low |
| 10 | Review and differentiate E1.3 vs G1.4 (autonomy question overlap) | Question Redundancy | Medium | Low |

## 5b. Medium Effort Improvements

| # | Task | Category | Priority | Effort |
| --- | --- | --- | --- | --- |
| 11 | Add "Not applicable" option for marketplace/cart abandonment questions (Q16, Q19) | Question Applicability | High | Medium |
| 12 | Redesign response scale: add plain-language anchors or descriptions per level | Scale Design | High | Medium |
| 13 | Back navigation: enable going back within a pillar during the assessment | Navigation UX | High | Medium |
| 14 | Add seniority level dropdown to session creation (Leadership/Senior Mgmt/Middle Mgmt) | Registration | Medium | Low |
| 15 | Make respondent name optional or remove from client-facing flow | Privacy / Registration | Medium | Low |
| 16 | Add archetype + description to results (define 4–6 archetypes based on engine score combos) | Results Feature | Medium | High |

## 5c. Email Delivery (Phase 4 — Planned, Not Yet Built)

- Tool: Resend (resend.com)

- Flow 1 — Assessment invitation: admin creates session → sends link to client contact via email

- Flow 2 — Insights report: session completes → notify Mosaico consulting team with results summary

- Flow 3 (stretch) — Reminder: 48h after session created, if still in_progress, send resume link to client

- Implementation: create /app/api/admin/sessions/[id]/send-invite/route.ts + email templates

## 5d. Future / V2 Features

- Benchmarking vs. industry peers / percentiles (requires ~100+ completed sessions per segment)

- Pillar-level resume: pre-fill already-answered questions when re-entering a partially completed engine

- Admin team management UI (currently provisioned via Supabase dashboard)

- Railway migration (currently on Vercel Hobby with public repo limitation)

- Segmentation filters in Analytics dashboard (by industry, company size, revenue band)

# 6. Mosaico Playbooks Reference

Each pillar recommendation references one or more of these Mosaico playbooks:

- Hiper-Personalización a Escala → G2 (Segmentation & Personalization)

- Predictive Retention Analytics → G3 (Lifecycle & Retention)

- Performance Demand Generation → G4 (Paid & Owned Channels)

- Revenue & Pricing Science → G5 (Revenue Analytics)

- Gobernanza de Datos → E1 (Data Governance)

- Data Trust & Quality → E2 (Data Trust)

- Gen AI Corporativa + Automatización de Flujos & API → E3 (AI & Automation)

- Lean Six Sigma para la rentabilidad → E4 (Process Efficiency)

- Automatización de Flujos & API → E5 (Operational Scalability)

Note: G1 (Customer Data Infrastructure) and Adaptability engine pillars also reference playbooks in context. See lib/recommendations/en.ts and lib/recommendations/es.ts for the full mapping.

# 7. How to Resume Work on Another Machine

## Setup

- git clone https://github.com/ricardhm/mosaico-engine-assessment.git

- cd mosaico-engine-assessment && npm install

- Create .env.local with: NEXT_PUBLIC_SUPABASE_URL, NEXT_PUBLIC_SUPABASE_ANON_KEY, SUPABASE_SERVICE_ROLE_KEY

- npm run dev → opens at localhost:3000 (redirects to /es/admin)

## In Cowork or Claude Code

- Open a new session and select the cloned folder as workspace

- Paste this document into context or reference it by path: CLAUDE_PROJECT_PRD.docx

- The next task is: Quick Wins from Section 5a (start with the results.critical bug fix)

## Key Environment Notes

- Supabase keys are in Vercel dashboard → Project Settings → Environment Variables

- Admin users are provisioned via Supabase dashboard → Authentication → Users

- Vercel auto-deploys on every push to main branch

- TypeScript check before pushing: npx tsc --noEmit

Mosaico Engine Assessment • Internal document • Do not share externally